# Test Plan – SauceDemo (Swag Labs)

## 1. Introduction

SauceDemo (Swag Labs) is a demo e-commerce web application used for validating end-to-end shopping workflows. The application includes functionalities such as login, product listing, sorting/filtering, cart management, checkout, and order confirmation.

## 2. Objective

The objective of this test plan is to verify that the core functionalities of SauceDemo work as expected, identify defects early, and ensure the application is stable and reliable for users.

## 3. Scope

In Scope:
- Login functionality
- Product listing and filter functionality
- Cart operations
- Checkout process
- Order confirmation

Out of Scope:
- Performance testing
- Security testing
- API testing
- Cross-browser testing

## 4. Test Strategy

- Manual testing approach will be used
- Test scenarios will be prepared based on application behavior
- Test cases will be written and executed for each scenario
- Smoke, integration, system, and partial regression testing will be performed
- Defects will be logged, tracked, and retested

## 5. Test Environment

- Application: SauceDemo (Swag Labs)
- Browser: Google Chrome
- OS: Windows 10+
- Test Data: standard_user, locked_out_user, problem_user

## 6. Test Deliverables

- Test Plan
- Test Scenario Report
- Test Case Report
- Test Execution Report
- Defect Report
- Test Summary Report

## 7. Entry and Exit Criteria

Entry Criteria:
- Application build available
- Test scenarios and test cases prepared

Exit Criteria:
- All planned test cases executed
- Defects logged and retested
- Test summary report prepared

## 8. Defect Management

- Defects will be logged in JIRA
- Each defect will include steps to reproduce, severity, priority, and screenshots
- Retesting will be done after fix and status updated

## 9. Risks and Mitigation

Risk: Known defects for problem_user
Mitigation: Clearly documented as expected behavior for demo purpose

## 10. Approvals

Test Plan Prepared By: Parth Satish Dangare
Reviewed By: NA
Approved By: NA